# Midterm Activity – Social Coding Midterm Project

## Social Coding Selection

Select a social coding project application for your team from the below options:

- Option 1: Feature enhancements of the Lab 4.9.2 code by adding user-friendly features to the MapQuest REST API [Level of difficulty: +++]

- Option 2: Adapting the Lab 4.9.2 python framework to integrate GPT-3/GPT-4 REST API [Level of difficulty: ++++]

What were the reasons your team selected this option?

Our team selected both Option 1 and Option 2 to create a comprehensive Smart Travel Assistant. We chose this combined approach because:

We wanted to create a truly intelligent travel companion that goes beyond basic routing

Integrating GPT provides natural language understanding, making the application more accessible

Enhanced MapQuest features allow for practical, real-world travel planning capabilities

The combination creates unique features like conversational route planning and AI-generated trip summaries

This approach challenges our team technically while delivering significant user value

Describe your team's project application and its deliverables. What are the specific objectives of this application?

Project Application: Smart Travel Assistant - An intelligent, AI-powered travel planning system

Deliverables:

- Web-based interface using Streamlit for easy accessibility

- Natural language route planning using GPT integration

- Multi-stop journey planning with route optimization

- Voice navigation guidance with text-to-speech capabilities

- Real-time weather and POI integration

- Fuel cost calculator with vehicle-specific estimates

- Interactive map visualization using Folium

- Favorite locations management system

Specific Objectives:

- Create an intuitive travel planning experience using conversational AI

- Provide comprehensive route information including weather, fuel costs, and POIs

- Offer multiple transportation modes (car, bike, walking) with customizable routing preferences

- Enable voice-guided navigation for hands-free operation

- Integrate multiple APIs (GraphHopper, OpenWeather, OpenAI) seamlessly

- Develop a user-friendly web interface accessible from any browser

- Implement persistent storage for user preferences and favorite locations

Record your team member roles and skillsets

| Team member | Role/Knowledge/Skillset |
| --- | --- |
| Shokulov Shohruh | Team Leader/git, docker, gcp, python and working with apis |
| Tsogoo Munkhzul | Recorder/ python, c++, linux, turtlebot |
| Azizbek Sharifov | Team Member/ python, git |
| Abdukarimov Humoyun | Team Member/ Python, git version control, working with APIs, C++ |

## Strategy/Project Plan

Provide a brief description of your team’s strategy for completing this project.

Our team adopted an agile development approach with the following strategy:

- Initial Planning Phase

  - Analyzed requirements for both MapQuest enhancements and GPT integration

  - Designed system architecture combining both REST APIs

  - Set up GitHub repository with proper branching strategy

- Core Development Phase

  - Implemented basic routing functionality using GraphHopper API

  - Integrated GPT for natural language processing

  - Developed modular architecture with separate utility classes

  - Created Streamlit web interface for better user experience

- Feature Enhancement Phase

  - Added multi-stop routing and route optimization

  - Implemented voice navigation features

  - Integrated weather and POI services

  - Developed fuel cost calculator and favorites management

- Testing and Refinement Phase

  - Conducted thorough testing of all features

  - Optimized performance and user experience

  - Prepared documentation and presentation materials

## Using GitHub for Collaboration

What is the link to your GitHub repository?

https://github.com/ShohruhShokulov/Software-Engineering-ISE4133-Mid-Term-Project

Describe how GitHub was used to:

- Create branches (in the context of this project)

We implemented a feature-branch workflow with these branches:

- main branch for stable, production-ready code

- streamlit branch for web interface development (Humoyun)

- gpt_api_integration branch for GPT features (Shohruh)

- route_planner branch for routing functionality (Munkhzul)

- voice_weather_api branch for voice and weather features (Azizbek)

- geocoding branch for location services (Humoyun)

- map_generator branch for map visualization (Shohruh)

b. Add team members (and their branches/commits)

Each team member was responsible for specific components:

- Shohruh (Team Leader):

  - Led GPT API integration and map generation

  - Created main.py and overall application structure

  - Managed pull request reviews and documentation

  - Branches: gpt_api_integration, map_generator

- Humoyun:

  - Developed Streamlit interface and geocoding features

  - Responsible for web deployment

  - Branches: streamlit, geocoding

- Munkhzul:

  - Implemented POI finder and route planning classes

  - Worked on travel utilities integration

  - Branch: route_planner

- Azizbek:

  - Created voice handler and weather service

  - Developed fuel calculator

  - Branches: voice_weather_api

- Mention pull requests, code review, merge, etc. (in the context of this project)

Our GitHub workflow included:

- Pull Requests: 7 PRs were created for feature integration

  - PR #7: Add favorites.json and implement VoiceHandlerWeb

  - PR #6: Add TravelAssistant class for travel queries

  - PR #5: Add MapGenerator class for interactive maps

  - PR #4: Add POIFinder and RoutePlanner classes

  - PR #3: Add VoiceHandler and WeatherService classes

  - PR #2: Fuel calculator enhancement

  - PR #1: Add Geocoder class for location functionality

- Code Review Process:

  - All PRs required at least one team member review

  - Team leader (Shohruh) performed final reviews

  - Reviews included testing functionality and code quality checks

  - Comments and suggestions were addressed before merging

- Merge Strategy:

  - PRs were merged by the team leader after approval

  - Merge conflicts were resolved collaboratively

  - Each PR included a detailed description of changes

  - Enhancement labels were used to track feature additions

- Collaboration Features Used:

  - Labels for categorizing issues and PRs (enhancement, documentation)

  - Milestone tracking for project phases

  - Issues for bug tracking and feature requests

  - Collaborator permissions for team members

  - Review requests to specific team members

## Final Deliverables

### Presentation

Create a presentation about the project you selected. Your presentation should include:

- Information about your application, covering what features your team included

- The reasons that your team decided on these specific features in your application

- Application code including comments and documentation. Your comments and documentation should be sufficient for any other team to be able to continue the project if required. Another team should be able to understand the application, your features and how to continue with the project

- Demonstration of the application

- List of future enhancements (backlog)

- Reflection points – what issues have you faced while working on this activity, how did you find solutions, what have you learned, etc.